# AI-Powered Cloud Infrastructure Monitoring Platform

Timeline: 13/07/2026 – 21/07/2026 (9 calendar days, ~1 week of focused work)

## Project Goal

Build an AI-powered infrastructure monitoring platform on AWS that collects Linux logs from an EC2 instance, analyzes them using a free AI model via OpenRouter, stores incident summaries in DynamoDB, and displays them on a React dashboard. The project emphasizes AWS, Linux, networking, monitoring, and troubleshooting.

## High-Level Architecture

User
 │
 ▼
React Dashboard
 │
API Gateway
 │
Lambda API
 ├───────────────► DynamoDB
 │
 ▼
Log Analysis Lambda
 │
OpenRouter (Free AI Models)
 ▲
 │
CloudWatch Logs
 ▲
 │
CloudWatch Agent
 ▲
 │
EC2 Ubuntu + Nginx
 │
VPC + Security Groups
 │
SNS (Critical Alerts)

## AWS Services and Configuration

### EC2

Ubuntu t2.micro/t3.micro. Install Nginx, Git, Python, CloudWatch Agent. Attach IAM role.

### VPC

One public subnet first. Optional private subnet after core project works.

### Security Groups

Allow 22,80,443 only. Avoid opening unnecessary ports.

### IAM

Least privilege roles for EC2 and Lambda.

### CloudWatch

Collect syslog, auth.log, nginx logs, CPU, memory, disk metrics.

### Lambda

One API Lambda and one Log Analyzer Lambda.

### OpenRouter

Use free models (Qwen/DeepSeek/Gemma). Analyze only filtered logs.

### DynamoDB

Store AI summaries, severity, timestamps, recommendations.

### SNS

Send email only for Critical incidents.

### API Gateway

Expose backend endpoints to React.

### React

Dashboard for incidents and system health.

## Do's

Build manually before learning Terraform.

Test every AWS service individually.

Document every architecture decision.

Create intentional failure scenarios.

Stop EC2 when not using it.

Delete unused CloudWatch log groups.

## Don'ts

Do not use NAT Gateway for this learning project.

Do not analyze entire log files with AI.

Do not use root user.

Do not expose all ports.

Do not leave resources running 24/7.

Do not copy tutorial code without understanding.

## Daily Timeline

| Date | Goal | Deliverable |
| --- | --- | --- |
| 13 Jul | Create GitHub repo, architecture, VPC, EC2, IAM, SSH, Nginx. | Completed |
| 14 Jul | Install CloudWatch Agent, configure log collection, verify metrics. | Completed |
| 15 Jul | Create DynamoDB, API Gateway, Lambda API, test CRUD. | Completed |
| 16 Jul | Create Log Analyzer Lambda, connect CloudWatch trigger. | Completed |
| 17 Jul | Integrate OpenRouter free AI, test prompt engineering and incident summaries. | Completed |
| 18 Jul | Build React dashboard, connect API Gateway, display incidents. | Completed |
| 19 Jul | Configure SNS alerts, simulate CPU, disk, SSH failures. | Completed |
| 20 Jul | Polish UI, optimize IAM, cleanup, screenshots, README. | Completed |
| 21 Jul | Final testing, demo video, GitHub documentation, resume updates. | Completed |

## Stretch Goals

- GitHub Actions CI/CD
- Dockerize sample application
- AI-generated weekly infrastructure report
- Multiple EC2 instances
- CloudWatch dashboards