Self-Healing AWS Web App with Free, Local AI Incident Detection

Implementation roadmap — AWS, Linux & networking project

1-week sprint: Thursday 23 July – Thursday 30 July 2026

# 1. Project overview

This project deploys a small load-balanced web app on a properly segmented AWS VPC, adds an AI-powered anomaly-detection layer that runs entirely on your own EC2 instance (no API key, no per-call cost), and wires the whole thing into an alerting pipeline. It is designed to exercise the three areas you're weakest on — networking and Linux — while adding a current, resume-relevant AI angle without needing a paid model.

Skills exercised:

- Networking (currently your weakest area): VPC design, subnetting, route tables, NAT/Internet gateways, security groups vs. NACLs, load balancing.

- Linux administration: EC2 provisioning, systemd services, Nginx reverse proxy, log rotation, SSH hardening, running a local AI runtime.

- Core AWS services: VPC, EC2, ALB, RDS, CloudWatch, SNS, IAM.

- Applied AI: local, key-free anomaly detection and natural-language incident summarization.

# 2. Architecture diagram

Users hit the Application Load Balancer in the public subnet over HTTPS; admin access goes through the bastion host (or SSM Session Manager). The ALB forwards traffic to the EC2 app tier in the private subnet, which talks to RDS — neither has a public IP. CloudWatch collects metrics and logs from the private subnet; when an alarm fires, a monitoring script calls the local AI engine (running on the same EC2 instance, no external API or key) to turn the raw alarm into a plain-English incident summary, which goes out via SNS or Slack.

# 3. Service-by-service configuration

## 3.1 VPC & subnets

- VPC CIDR: 10.0.0.0/16.

- Public subnet: 10.0.1.0/24 (AZ-a) — holds the ALB and bastion host.

- Private subnet: 10.0.2.0/24 (AZ-a) — holds the app EC2 instance and RDS.

- Stretch (for HA practice): mirror both subnets in a second AZ — 10.0.3.0/24 and 10.0.4.0/24.

- Attach an Internet Gateway to the VPC; in the public route table add 0.0.0.0/0 → the IGW.

- Create a NAT Gateway inside the public subnet (needs an Elastic IP); in the private route table add 0.0.0.0/0 → the NAT Gateway.

- Associate each subnet with the correct route table — this step is the one most people forget, and it silently breaks connectivity.

## 3.2 Security groups & network ACLs

- bastion-sg: inbound 22 from your IP /32 only; all outbound allowed.

- alb-sg: inbound 80/443 from 0.0.0.0/0; outbound restricted to app-sg on port 80.

- app-sg: inbound 80 from alb-sg, inbound 22 from bastion-sg only, inbound 11434 (Ollama) from itself/localhost only — never expose the AI port publicly.

- rds-sg: inbound 3306 (MySQL) or 5432 (Postgres) from app-sg only.

- NACLs: add explicit inbound/outbound rules on both subnets mirroring the security-group intent, numbered with gaps (100, 110, 120…) so you can insert rules later without renumbering.

## 3.3 Bastion host

- Amazon Linux 2023, t2.micro (free tier eligible).

- Key-pair auth only — disable password authentication in sshd_config.

- Install and configure fail2ban to block repeated failed login attempts.

- Stretch: replace the open SSH port entirely with AWS Systems Manager Session Manager — access is then controlled purely by IAM, and port 22 can stay closed.

## 3.4 Application Load Balancer

- Internet-facing ALB in the public subnet, across both AZs if you did the HA stretch.

- Target group pointing at the app EC2 instance(s) on port 80, health check path /health.

- Listener on port 80 to start; add port 443 with an ACM certificate if you point a domain at it later.

## 3.5 EC2 app tier

- Amazon Linux 2023 or Ubuntu, t3.micro to start (see 3.8 for the sizing trade-off if you run a local LLM on this box).

- Nginx as a reverse proxy in front of your app process (Flask, Node, whatever you're most comfortable with).

- The app runs as a systemd unit (Restart=on-failure) so it survives crashes and comes back on reboot.

- A small bash deploy script: pull latest code, restart the systemd service, tail the log to confirm it came up clean.

- CloudWatch agent installed and configured to ship both system metrics and app logs off the box.

- logrotate configured on the app log file so disk usage stays bounded.

## 3.6 RDS

- MySQL or PostgreSQL, db.t3.micro (free tier eligible for 12 months on a new AWS account).

- Deployed in the private subnet with “Publicly accessible” set to No.

- Security group allows inbound only from app-sg — nothing else, ever.

- Store the DB credentials in AWS Secrets Manager or SSM Parameter Store and have the app fetch them at startup via its IAM role — never hardcode them in app code or a .env file that gets committed.

## 3.7 CloudWatch

- Alarms on CPUUtilization, ALB 5xx count, and a custom app error-rate metric published from your app.

- A log group receiving app logs via the CloudWatch agent.

- Alarm state changes publish to an SNS topic, which your monitoring script also polls/subscribes to.

## 3.8 Local AI engine (the “no API key” layer)

This is deliberately not Bedrock, OpenAI, or the Hugging Face Inference API — all three need a key and/or billed access. Instead, a small open-weight model runs directly on the app EC2 instance:

- Install Ollama on the app EC2 instance (or a second small instance if you'd rather keep it separate from the web app).

- Pull a small model sized for the box — Llama 3.2 1B or Phi-3-mini (quantized) are good fits. These need roughly 2–4 GB of RAM, which means a t3.small/t3.medium rather than a free-tier t2.micro (1 GB RAM) — budget a small hourly cost for this one instance, or use the fallback below.

- A Python monitoring script (boto3) polls CloudWatch metrics on a cron schedule; when a threshold is breached, it POSTs the anomaly details to Ollama's local HTTP endpoint (http://localhost:11434/api/generate) and gets back a plain-English summary.

- Fallback if you'd rather not size up the instance: skip the LLM and use a template-based Python function that turns the anomaly numbers into a readable sentence. It's genuinely free, has zero setup risk, and you can document the local-LLM version as a documented next step — the anomaly-detection logic (scikit-learn Isolation Forest or a simple z-score check) is identical either way.

- The generated summary is published to the SNS topic from 3.7 for delivery.

## 3.9 SNS

- A topic with an email subscription — confirm it via the link AWS emails you.

- Stretch: SNS → a small Lambda → a Slack incoming webhook, for a more “real SRE” feel. Low enough volume that it stays inside the Lambda free tier.

# 4. AI integration strategy without an API key

The brief was: meaningful AI, no API key, free. Here's how the main options compare:

| Option | Needs a key? | Cost | Verdict |
| --- | --- | --- | --- |
| Amazon Bedrock | Yes (AWS-billed) | Pay per token | Good service, but fails the “no key / free” requirement. |
| OpenAI / Anthropic API | Yes | Pay per token | Same issue — excluded. |
| Hugging Face Inference API | Yes (free tier) | Free, rate-limited | Still needs a token even on the free tier — excluded. |
| Self-hosted Ollama / transformers on EC2 | No | Only EC2 compute | Chosen approach — fully local, no key, no per-call cost. |
| Rule-based / template summary | No | Free | Zero-risk fallback if the instance can't fit a model. |

Why this matters for the resume: “integrated a third-party AI API” is common on student resumes. “Self-hosted and served an open-weight model for real-time anomaly summarization with no external dependency” is a more specific, more defensible claim — and it's one you can actually explain line-by-line in an interview.

# 5. Day-by-day task breakdown (23–30 July 2026)

| Date | Focus | Tasks | Est. hrs |
| --- | --- | --- | --- |
| Thu 23 Jul | Networking foundation | AWS account/IAM check, create VPC, both subnets, IGW, NAT Gateway, route tables and associations | 3–4 |
| Fri 24 Jul | Access control | Security groups, NACLs, launch + harden bastion host, confirm SSH path works end to end | 2–3 |
| Sat 25 Jul | App tier + load balancing | Launch app EC2, install Nginx, deploy app as a systemd service, create ALB + target group + health checks | 3–4 |
| Sun 26 Jul | Data layer | Launch RDS in the private subnet, connect the app to it, move credentials into Secrets Manager / Parameter Store | 2–3 |
| Mon 27 Jul | Observability | Install CloudWatch agent, create alarms, create SNS topic + email subscription, confirm a test alarm fires | 2–3 |
| Tue 28 Jul | AI layer | Install Ollama (or set up the template fallback), build the monitoring/anomaly script, wire CloudWatch → AI → SNS | 3–4 |
| Wed 29 Jul | Testing | Deliberately break things (kill the app process, spike CPU) and confirm alerts fire correctly; fix bugs | 2–3 |
| Thu 30 Jul | Wrap-up | Screenshots/recording of the working system, README + diagram, resume bullets, cost cleanup, push to GitHub | 2–3 |

# 6. Do's and don'ts, with reasons

## Do

| Do | Why |
| --- | --- |
| Use least-privilege security groups — only open the exact port you need, from the exact source you need | This is the single most common thing interviewers probe on a cloud resume project. |
| Put RDS and the app tier in private subnets with no public IP | Matches real production patterns; a database with a public IP is an instant red flag in review. |
| Use an IAM role on each EC2 instance instead of hardcoded AWS keys | Avoids leaked credentials and is the standard, expected practice. |
| Tag every resource (Project, Owner, Environment) | Makes cleanup and cost-tracking possible once you have a dozen resources running. |
| Set a billing alarm before you start | NAT Gateway, RDS, and a larger AI instance all accrue hourly cost — catch a runaway bill early. |
| Stop or terminate resources at the end of each work session | NAT Gateways and RDS bill by the hour whether you're using them or not. |
| Commit your setup scripts (not secrets) to GitHub as you go | Commit history is itself evidence of process, which recruiters and interviewers do look at. |

## Don't

| Don't | Why |
| --- | --- |
| Open SSH (port 22) to 0.0.0.0/0 anywhere | Instant target for bot scanning; a classic beginner mistake that stands out badly in a demo. |
| Hardcode DB passwords or tokens in app code or committed files | Gets flagged in any code review; use Secrets Manager or Parameter Store instead. |
| Attach broad permissions like AdministratorAccess to the app's IAM role | Violates least privilege — expect this exact scenario in an interview question. |
| Try to run a 7B+ parameter model on a t2.micro/t3.micro | It will run out of memory or be unusably slow; use a 1–3B model or the template fallback instead. |
| Skip the billing alarm “because it's a small project” | NAT Gateways in particular are the classic surprise-bill source for students on free tier. |
| Leave RDS or the NAT Gateway running once you're done demoing | These are the two priciest always-on components in this architecture. |

# 7. Cost & cleanup checklist

Take screenshots or a short screen recording of the working system before you tear anything down — you'll want the evidence for your portfolio and resume.

Teardown order (roughly cheapest-risk to most-important-to-kill-first):

- 1. Terminate the app and bastion EC2 instances.

- 2. Delete the RDS instance (skip the final snapshot unless you want to keep it, which also costs money).

- 3. Delete the NAT Gateway, then release its Elastic IP — both bill even when idle.

- 4. Delete the ALB and its target group.

- 5. Leave the VPC, subnets, route tables, security groups, and IAM roles — these are free and you may want to reuse them.

- 6. Double-check the AWS Billing dashboard the next day to confirm nothing is still accruing.

# 8. Resume & interview talking points

Suggested resume line:

“Deployed a load-balanced, multi-tier web application on a custom AWS VPC with public/private subnet segmentation and least-privilege security groups; built a CloudWatch-triggered monitoring pipeline that uses a self-hosted, key-free open-weight language model to generate plain-English incident summaries delivered via SNS.”

Questions to be ready for:

- “Why private subnet for RDS instead of public?” — be ready to explain the attack-surface reasoning, not just recite the rule.

- “Why self-host the model instead of calling an API?” — cost, no external dependency/key management, and full control over data staying inside your own infrastructure.

- “What would you change for production scale?” — talk about Auto Scaling Groups, multi-AZ RDS, and moving the AI workload off the web-app instance onto its own right-sized box.